## Slide 1: Better User Stories: Have Your Cake and Eat it Too
Inc.
Scrum 2014
©
© 2011 Scrum Inc.
Hosts:
Jeff Sutherland Joel Riddle

## Slide 2: Who We Are Scrum Inc. is the Agile leadership company of Dr. Jeff Sutherland, co-creator of Scrum. We are based at the MIT Cambridge Innovation Center, MA.
©2014ScrumInc.
CEO Jeff Sutherland helps companies achieve the full benefits of Scrum leading our comprehensive suite of support services and leadership training:
Adapting the methodology to an ever-expanding set of industries, processes and business challenges Training (Scrum Master, Product Owner, Agile Leadership, online courses, etc.)
Consulting (linking Scrum and business strategy, scaling Scrum)
Coaching (hands-on support to Scrum teams)
Chief Content Officer JJ Sutherland and Scrum Master Joel Riddle maintain the Scrum framework by:
Capturing and codifying evolving best practices (Scrum Guide)
Conducting original research on organizational behavior
Publishing (3 books) and productizing ScrumLab
President Scrum@Hardware Joe Justice leads our hardware consulting practice:
Worldwide consulting at leading hardware companies
700-800% performance improvement in hardware development
Builds 100 mpg cars in his garage with help from 500 people in 32 countries
We run our company using Scrum as the primary management framework, making us a living laboratory on the cutting edge of “Enterprise Scrum”
Find out more at www.scruminc.com.

## Slide 3: Agenda
©2014ScrumInc.
2
•
•
•
Discuss what makes a “good” user story, and the importance of good user stories to Scrum
Introduce “Stacks” and vertical slicing of functionality
Share four tips for writing good independent user stories
Product decomposition
•
•
•
Modular architecture User stories, not tasks Sanity check often
•
Share several different examples of good user stories in different contexts

## Slide 4: Agile User Stories
© 2006-2015 Scrum Inc.
Respond to Change
Great Teams
Delight the Customer
Working Product
Agile Manifesto
4

## Slide 5: The Four Horseman of the Apocalypse
© 2006-2015 Scrum Inc.
No Working Software
Hierarchical Thinking
Not Ready Not Done
Layered Teams
Layered Stories
5
Obamacare had no working stories at the beginning, in the middle, or at the end!

## Slide 6: Symptoms of Bad User Stories
©2014ScrumInc.
Wasted Time
Excessive effort to figure out what is really meant by the story
Additional research needed before work can start/end
Time spent waiting for external dependencies to be cleared
Product Issues
Back-end infrastructure built with nothing to show customer
Building something only to discover it is not what the customer really wanted
Overly prescriptive stories don’t leave room for innovation by the team
Quality Problems
Insufficient Definition of Done results in poor product quality
Sub-components of product developed by different teams don’t integrate well
Over-built features due to lack of clear acceptance criteria cause code bloat and product liability

## Slide 7: User Story Readiness Guidelines
©2014ScrumInc.
Modified from Bill Wake – www.xp123.com
Product Backlog
Product vision
✔ I
mmediately
actionable
✔ Negotiable
✔ Valuable
✔ Estimable
✔ Sized to fit
✔ Testable
Can be delivered independently? Free from external blockage?
Descriptive enough to support team debate and conversation?
Delivers customer or business- visible benefit?
Clear enough that team can estimate?
Divided into small enough blocks to complete within Sprint?
Clear acceptance criteria to know when it is “good enough?”

## Slide 8: User Story Readiness Progression
©2014ScrumInc.
Increasing Readiness
New Card Nursery
All inputs accepted
Promotion: Product Owner determines this story matches product goals
Elementary School
Analysts decompose
User experience experts research context
Business alignment needs identified
Promotion: Matches release goals
Junior High
Card details, acceptance criteria, UI pre-­‐work (wireframes, visual and content prototypes
Legal & compliance issues reviewed
Promotion: Alignment with key stakeholders on features, functions, and visuals
High School
Ready for sprint
Candidates for Release Planning/Sprint Planning
Minimal refinement expected on core User Experience

## Slide 9: Not All Backlog Items are User Stories, But All User Stories Should be “Vertical Slices”
©2014ScrumInc.
Customer Features
Architecture
Team Infrastructure
Research
Risk Reduction
Testing GUI
Client Server
DB Schema Detailed Design
Architecture
Wherever possible, backlog items should deliver complete vertical slices of functionality across work layers
Backlog items include everything the team needs to do in one ordered set of activities
Product Backlog
Some teams also choose to include process improvements, bugs and technical debt fixes explicitly as backlog items

## Slide 10: Breaking the Stack into Independent Stories
©2014ScrumInc.
All industries have “stacks”
E.g. Air travel industry stack
Flight crew, ground crew, security
Aircraft
Food, fuel and baggage handling
Reservation & ticketing systems
Scheduling and routing tools
Runways and terminals
Air traffic control system
A compelling user story delivers incremental value across stack layers
Route 1 Route 2 Route 3 Route 4/5

## Slide 11: Not All Features Are Created Equal!
©2014ScrumInc.
Value to Customer
0
12.5
25
37.5
50
Features
65% of features provide little to no value, are rarely used and/or aren’t actually desired by the customer
The rest are OK, but not as important
80% of value typically
resides in 20% of features
How can you tell ahead of time which features add value and which don’t?

## Slide 12: Better
©2014ScrumInc.
Delivering Customer Features Incrementally Can Drive Radically Better Value Delivery
Value (%)
10
20
30
40 50 60 70
Time, Cost, Features (%)
80
90
100
200
180
160
140
120
100
80
60
40
20

## Slide 13: Four Tips for Writing User Stories as Independent Vertical Slices
©2014ScrumInc.
Maintain and use clear product decomposition
1
Leverage modular/agile architecture as a foundation
2
Write User Stories, not Tasks
3
Conduct regular vertical slice “sanity checks” on all stories
4
Epic
Product
Feature Feature Epic Epic
Story Story Story
How? What?
Why?
PO
?!?
T
T
T

## Slide 14: Maintain a Clear Product Decomposition Hierarchy
©2014ScrumInc.
1

## Slide 15: Modular/Agile Architecture Needs to Support Product Hierarchy!
©2014ScrumInc.
Underlying structure is a set of largely independent modules with pre-defined interfaces
Interfaces remain stable, allowing everything within the module to change without impacting other modules
Enables product design to “emerge” rapidly in response to inspect and adapt cycles
Also supports re-use of the same module for different contexts
The 8 modules of the Wikispeed Car
2

## Slide 16: In Software, “Object Oriented” Modularity Has Been the Norm for a Long Time
©2014ScrumInc.
•
•
•
•
•
•
Business components Message passing Information hiding Inheritance Polymorphism Refactoring
2
A type of user needs an object to do something to generate value!

## Slide 17: Write User Stories, Not Tasks
©2014ScrumInc.
How?
What?
Why?
User Story
Task
Task
Task
Confusing user stories with tasks unnecessarily limits the team’s ability to innovate, accelerate and try new approaches
Focuses on WHAT the team needs to do, and WHY they need to do it
Typically requires many team members with different skills to complete
Can be completed independent of other user stories
Deliver independent customer visible value!
Focuses on HOW the team will accomplish their work
Typically can be done by one or two team members with similar skill sets
Often must be completed sequentially
Address individual development layers
Do not deliver independent customer visible value!!
3

## Slide 18: Conduct Regular “Sanity Checks”
©2014ScrumInc.
PO
?!?
T
T
T
Despite the best intentions, dependent or task- level stories invariably slip through…
Make time as a team to check stories in the backlog regularly
E.g. at Sprint Planning or Backlog Refinement
If no then story probably isn’t independent
If no then it probably isn’t a complete vertical slice
✗
If no then it probably isn’t a complete vertical slice
✗
✗
✗
Customer visible value – does every story result in customer visible value? (customer not necessarily just an external user)
Swarming – does this story require multiple people to complete?
External Dependency – Is this story free from dependence on other stories or groups outside the team?
Test Driven Development – Does this story have clear and testable acceptance criteria?
If no then story probably isn’t independent
4

## Slide 19: Example 1: Books and Beyond
©2014ScrumInc.
•
•
•
We are building an application for a business that sells products such as books, movies, music, and greeting cards. Assume a physical store.
Your Product Owner has a story: As a customer, I want to buy a product so that I can enjoy using it!
This story is a huge epic. The team needs to work with the product owner to split it.

## Slide 20: Where Do We Start?
©2014ScrumInc.
•
•
What is the first story you would implement? Get it ready:
•
•
•
•
•
Immediately actionable Negotiable
Valuable Estimable Testable
•
Any non-functional requirements?

## Slide 21: Slicing User Story Options Based on Value
©2014ScrumInc.
•
•
Slicing Requirements for Agile Success
Ellen Gottesdeiner and Mary Gorman. Better Software Jul/Aug 2010
Inspired by:
•
•
•
•
Chris Matts and Olav Masson on real options and feature injection
Bill Wake and others on story splitting
Jeff Sutherland and others on ready requirements
Dean Leffingwell on lean backlog
Mike Cohn on minimizing team handoffs
http://www.ebgconsulting.com/Pubs/Articles/SlicingRequirementsForAgileSuccess_Gottesdiener-Gorman_August2010.pdf

## Slide 22: The Six Slicing Elements of a User Story
©2014ScrumInc.

## Slide 23: User Role Options: Types and State
©2014ScrumInc.
What are possible user types?
  Individual Buyer
  Corporate Buyer
  Club Member Buyer
•
Employee Buyer
What are possible user roles?
New
Existing
Anonymous
Archived
•
What combination yields the highest immediate value?
Individual Anonymous Buyer
wiki.fluidproject.org

## Slide 24: Buyer Action Items
©2014ScrumInc.
•
•
To identify all possible buyer actions, consider “I want to buy a product.”
Ask the Product Owner what typically happens for an Individual Anonymous Buyer.
iowastatedaily.com

## Slide 25: Buyer Action Items
©2014ScrumInc.
To identify all possible buyer actions, consider “I want to buy a product.”
Ask the Product Owner what typically happens for an Individual Anonymous Buyer.
•
•
•
•
•
•
•
•
•
•
Verify product cost Calculate tax amount
Calculate total purchase amount Apply discount
Apply wrapping fee Arrange for shipping Secure payment Adjust inventory Generate receipt
Post payment to accounts receivable
library.barnard.edu

## Slide 26: What are the Minimum Requirements for the Next Delivery Cycle?
©2014ScrumInc.
•
•
•
•
•
•
•
•
•
•
Verify product cost
Calculate tax amount
Calculate total purchase amount
Apply discount Apply wrapping fee Arrange for shipping Secure payment Adjust inventory Generate receipt
Post payment to accounts receivable
startitup.co

## Slide 27: Data Option Types and States
©2014ScrumInc.
•
•
•
What are product types? What are payment types? What are receipt types?

## Slide 28: Data Option Types and States: Select for Value
©2014ScrumInc.

## Slide 29: Sliced and Diced Story (so far)
©2014ScrumInc.
•
As an individual anonymous buyer, I want to buy a new book with cash and receive a cash receipt.

## Slide 30: Step 4: Business Rule Options
©2014ScrumInc.

## Slide 31: Exercise Step 5: Interface Type Options
©2014ScrumInc.
dispatch.com

## Slide 32: Quality Attribute Options
©2014ScrumInc.

## Slide 33: Sliced Story
©2014ScrumInc.
Immediately Actionable
Negotiable
Valuable
Estimable
Sized to fit
Testable

## Slide 34: Example 2: Software Autodesk Advance Steel + Revit Software
©2014ScrumInc.

## Slide 35: Example 2: Software Autodesk Advance Steel + Revit Software
©2014ScrumInc.
As a steel detailer I need to model connections so that I can determine whether the structural design will interfere with the work of other building disciplines.
Acceptance criteria
▪
▪
Appearance of connection will be affected by current View level of detail
Upon connection creation the user will be able to see the created geometry at an appropriate level of detail
Geometry generated in Advance Steel will be dimensionally identical to geometry generated in Revit from the same parameter values.

## Slide 36: Example 2: Software Autodesk Advance Steel + Revit Software
©2014ScrumInc.
As a steel detailer, I need to select one or more steel structural members within Revit so that I can identify which structural members should be connected.
Acceptance criteria
Filter selection to structural items including both steel and concrete
Filter selection to structural items eligible for chosen connection type
Guided selection of eligible items
Guided selection of items in proper order
API access to eligible items
Identification of connecting ends based on location

## Slide 37: Example 2: Software Autodesk Advance Steel + Revit Software
©2014ScrumInc.
As a steel detailer, I need to select the type of connection to apply to one or more structural items so that I can begin making connection decisions based on an initial design.
Acceptance criteria
Initial availability of < 20 types from Advance Steel
Scalability to ensure eventual availability of approximately 300 types from Advance Steel
Ability to include type choices from third parties
  New type choices will be created outside of Revit

## Slide 38: Example 2: Software
©2014ScrumInc.
Autodesk Advance Steel + Revit Software
As a steel detailer, I need to understand the location, quantity, and diameter of the bolts at connections represented in Revit, so that I can further develop the connection detail.
Acceptance criteria
User should be able to measure distances: center of bolts to side of the plates, between bolts…etc.

## Slide 39: Example 3: Hardware Wikispeed Car Suspension Module
©2014ScrumInc.
User Story: “As a driver, I want to reduce suspension vibration so that I enjoy the ride more”
Key Story Elements
Adjust shocks to reduce stiffness of suspension module
I/O contract between “suspension” module and “Chassis” module not impacted
Therefore, all work can be completed within one 7-day sprint
Bolting pattern, drive train connection
and hydraulic interface represent the “I/O contract”

## Slide 40: Example 4: Services Context and Background
©2014ScrumInc.
New Scrum Inc. class to teach the application of Scrum to both hardware and software
Not sure of market interest, but determined course would be held if it attracted at least 10 students to sign up
Decided to market on Kickstarter to test the water and go from there

## Slide 41: Example 4: Services Industry Stack and Sample User Story Vertical Slice
©2014ScrumInc.
MVP: “Can we get 10 registrants in 60 days?”
“New Training” Stack
Course Delivery
Sales and Customer Support
Marketing
Curriculum
Materials and Catering
Registration & Payment System
Logistics (Venue, Date & Time)
No “course delivery” activity needed to achieve MVP goals…comes in future stories
Be prepared for inevitable questions and help people enroll
Main push of MVP… get the word out
Thought through only enough for a provocative description…main course work comes after “go” decision
“Proof of concept” and budget-level
Need system capable of enrolling at least 10 people
Need to least select date and city for offering (venue nice)

## Slide 42: Example 5: Dashboard
©2014ScrumInc.
Context and Background
Leadership must maintain visibility into org’s progress towards vision/goals.
  To make course adjustments as needed to ensure progress
  Informed decisions require relevant context and metrics
What are the right/wrong agile metrics to track?
How do we make sure those metrics are updated with the latest data?
How do we add and/or tweak them quickly and easily?

## Slide 43: Example 5: Dashboard Dashboard Stack and Sample User Story Vertical Slice
©2014ScrumInc.
User Story: As leadership, we must know how net income is burning up for the year so that we can forecast profits
“Dashboard” Stack
Metric KPI
Metrics Dashboard Interface Tool
Data analysis
Automated Data Aggregation / ERP
Raw Data Collection
Set up KPI visualization that clearly shows profit burn up
Create location in visualization tool for the KPI and establish data update cadence
Set up underlying analysis to calculate cumulative monthly net income data from revenues & costs
Automate aggregation of revenue and cost data into data warehouse
Establish method for collecting revenue and costs data for each transaction

## Slide 44: Conclusion
©2014ScrumInc.
Writing good independent user stories is vital
  They are not held up by external dependencies
  They can be taken rapidly all the way to Done!
  Getting stories done in the sprint will double team velocity
It takes both art and science to write stories well
•
The tips presented here can help get you started, but practice makes perfect
It is as important to recognize a good user story when you see one

## Slide 45
©2014ScrumInc.
Questions?

## Slide 46: Stay Connected
©2014ScrumInc.
E-mail
info@scruminc.com
Twitter, Facebook, and G+
@Scruminc, #Scrum, #Agile
Our Website
•
•
www.scruminc.com
check in for announcements, new content and services, book releases, and more!
ScrumLab
•
•
Scrumlab.scruminc.com
Articles, videos, papers on all things scrum
Online Courses
Advance your learning with our interactive online courses. Visit scrumlab to view upcoming topics.